**FYP Logbook Entry Sheet**

**FYP Logbook Entry Sheet**

**Meeting No:** 1 **Date:** 3rd October 2021

**Start Time:** 1:00 pm **End Time:** 3:00 pm

**Items Discussed:**

1. A formal introduction was done among the supervisors.

2. Topics for the projects were discussed.

3. The deadlines of the overall projects were discussed.

4. Multiple idea for the Final Year Project were proposed.

**Achievements:**

1. Proper feedbacks of the ideas from the supervisors were received.

2. Drawbacks and scope of the proposed ideas were gained.

**Problems:**

1. The scope of the project should be reduced as it is very large.

**Tasks for Next Meeting: (Write down the task assigned to you by your supervisor)**

1. The topic for the final year project is to be finalized.

**\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**

**Student Sign Internal Supervisor Sign External Supervisor Sign**

**FYP Logbook Entry Sheet**

**FYP Logbook Entry Sheet**

**Meeting No:** 2 **Date:** 24th October 2021

**Start Time:** 1:00 pm **End Time:** 3:00 pm

**Items Discussed:**

1. A more in depth discussion about the finalized topic was discussed.

2. Requirements for the projects were discussed.

3. A brief discussion was done about the project proposal.

**Achievements:**

1. The topic for the project was finalized.

2. The scope of the project was reduced.

**Problems:**

1. The features about the project were not enough.

**Tasks for Next Meeting: (Write down the task assigned to you by your supervisor)**

1. A detailed background study on the selected topic is to be done.

2. More features needed to be added to the project.

**\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**

**Student Sign Internal Supervisor Sign External Supervisor Sign**

**FYP Logbook Entry Sheet**

**FYP Logbook Entry Sheet**

**Meeting No:** 3 **Date:** 31st October 2021

**Start Time:** 1:00 pm **End Time:** 3:00 pm

**Items Discussed:**

1. An extended discussion was done on the selected topic.

2. Considered methodologies for the projects were discussed.

3. A detailed discussion for the project proposal was done including the contents of it.

4. Importance of meeting logs and the deadlines for the proposal were discussed.

**Achievements:**

1. A good background study on the topic was done.

2. Some more extra features were added for the project.

**Problems:**

1. Unsure on what language to use for front-end development.

**Tasks for Next Meeting: (Write down the task assigned to you by your supervisor)**

1. The draft for project proposal is to be done.

2. Meeting logs is to be made on every project meetings.

**\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**

**Student Sign Internal Supervisor Sign External Supervisor Sign**

**FYP Logbook Entry Sheet**

**FYP Logbook Entry Sheet**

**Meeting No:** 4 **Date:** 14th November 2021

**Start Time:** 1:00 pm **End Time:** 3:00 pm

**Items Discussed:**

1. A detailed discussion was held on the methodologies

2. A thorough discussion was done regarding the project proposal

**Achievements:**

1. Templating using HTML, CSS and Bootstrap was finalized for the front-end development.

**Problems:**

1. Unable to complete the draft for the project proposal.

**Tasks for Next Meeting: (Write down the task assigned to you by your supervisor)**

1. Final proposal draft is to be completed.

2. Finalize to select a methodology for the project.

**\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**

**Student Sign Internal Supervisor Sign External Supervisor Sign**

**FYP Logbook Entry Sheet**

**FYP Logbook Entry Sheet**

**Meeting No:** 5 **Date:** 21st November 2021

**Start Time:** 1:00 pm **End Time:** 3:00 pm

**Items Discussed:**

1. A detailed discussion about incremental methodology was done.

2. Project risks were discussed.

3. Feedbacks and discussions on proposal draft was done.

**Achievements:**

1. Final draft for the proposal was completed.

2. Incremental methodology was selected as the methodology to be used in the project.

**Problems:**

1. Work Breakdown Structure was not made in detail.

2. Project risks was not made in tabular form.

**Tasks for Next Meeting: (Write down the task assigned to you by your supervisor)**

1. Make wireframes for the project's development.

2. Research more about templating for the front-end part.

**\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**

**Student Sign Internal Supervisor Sign External Supervisor Sign**

**FYP Logbook Entry Sheet**

**FYP Logbook Entry Sheet**

**Meeting No:** 6 **Date:** 28th November 2021

**Start Time:** 1:00 pm **End Time:** 3:00 pm

**Items Discussed:**

1. Wireframes that were made was discussed in detail.

2. Possible entities for the database were discussed.

3. Development phase was discussed in brief.

**Achievements:**

1. Few wireframes were made from Balsamiq software.

**Problems:**

1. The wireframes created were not in detail and there was not all wireframes for all the pages.

**Tasks for Next Meeting: (Write down the task assigned to you by your supervisor)**

1. Make complete wireframes in detail.

2. Start the development phase.

**\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**

**Student Sign Internal Supervisor Sign External Supervisor Sign**

**FYP Logbook Entry Sheet**

**FYP Logbook Entry Sheet**

**Meeting No:** 8 **Date:** 12th December 2021

**Start Time:** 1:00 pm **End Time:** 3:00 pm

**Items Discussed:**

1. A detailed discussion was done regarding the interim report.

2. A brief discussion was held regarding the pre-survey form for the project.

**Achievements:**

1. Pre-survey was made and necessary details were gathered from various people.

2. A complete wireframe was made for all the pages.

**Problems:**

1. Final draft for the interim report was not completed.

2. The development phase was not started.

**Tasks for Next Meeting: (Write down the task assigned to you by your supervisor)**

1. The interim report is to be completed.

2. The development phase is to be started.

**\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**

**Student Sign Internal Supervisor Sign External Supervisor Sign**

**FYP Logbook Entry Sheet**

**FYP Logbook Entry Sheet**

**Meeting No:** 12 **Date:** 20th February 2022

**Start Time:** 1:00 pm **End Time:** 3:00 pm

**Items Discussed:**

1. The progress for the development phase was shown and discussed.

2. Database models were discussed.

3. Contents to be added in the admin panel were discussed.

**Achievements:**

1. The frontend part of the development phase was completed.

2. The user login and registration was also completed.

**Problems:**

1. The back-end part of the development was not started.

2. The database models were not created.

3. Admin dashboard was missing.

**Tasks for Next Meeting: (Write down the task assigned to you by your supervisor)**

1. The dashboard for admin panel is to be created.

2. Database models is to be made.

**\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**

**Student Sign Internal Supervisor Sign External Supervisor Sign**

**FYP Logbook Entry Sheet**

**FYP Logbook Entry Sheet**

**Meeting No:** 13 **Date:** 27th February 2022

**Start Time:** 11:00 am **End Time:** 1:00 pm

**Items Discussed:**

1. Admin dashboard was shown and necessary feedbacks were gained.

2. Initial models for database were discussed.

3. A brief discussion was done regarding the final report and the project artefacts were done.

**Achievements:**

1. Admin dashboard was created.

2. Initial ERD and database was made.

**Problems:**

1. The database had lots of anomalies and was not normalized.

2. The backend part of the project was not started.

**Tasks for Next Meeting: (Write down the task assigned to you by your supervisor)**

1. Final database after normalization should be created.

2. Backend part of the project is to be started.

**\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**

**Student Sign Internal Supervisor Sign External Supervisor Sign**

**FYP Logbook Entry Sheet**

**FYP Logbook Entry Sheet**

**Meeting No:** 14 **Date:** 6th March 2022

**Start Time:** 11:00 am **End Time:** 1:00 pm

**Items Discussed:**

1. A detailed discussion was done regarding the project artefact and the folder structure for the final project.

2. Contents for the final project was discussed in detail.

**Achievements:**

1. Final report of the project was started.

2. Few bugs on the program were dealt with.

**Problems:**

1. No visible progress was seen.

2. Final database was not created.

**Tasks for Next Meeting: (Write down the task assigned to you by your supervisor)**

1. Visible progress is to be made in the development part.

2. More progress is to be done in the final report as well.

3. Final database is to be created in models.py file of the project development.

**\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**

**Student Sign Internal Supervisor Sign External Supervisor Sign**

**FYP Logbook Entry Sheet**

**FYP Logbook Entry Sheet**

**Meeting No:** 15 **Date:** 13th March 2022

**Start Time:** 11:00 am **End Time:** 1:00 pm

**Items Discussed:**

1. A detailed discussion was done regarding the final database that was created.

2. Ideas and logic about how to join the database tables in the frontend was discussed.

3. A detailed discussion was done regarding how to pass values through the frontend forms to the database.

**Achievements:**

1. Final database was made and coded in the models.py file as well.

2. Completed till chapter-2 of the final report of the project.

**Problems:**

1. Not enough progress in development phase and lots of confusion only.

2. Not being able to keep up with the timeline given in the initial Gantt chart.

**Tasks for Next Meeting: (Write down the task assigned to you by your supervisor)**

1. More progress is to be done in the development phase.

2. Show more progress in final report of the project.

**\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**

**Student Sign Internal Supervisor Sign External Supervisor Sign**

**FYP Logbook Entry Sheet**

**FYP Logbook Entry Sheet**

**Meeting No:** 16 **Date:** 20th March 2022

**Start Time:** 11:00 am **End Time:** 1:00 pm

**Items Discussed:**

1. Progress in the development phase was shown.

2. The dummy data was shown in the frontend part.

3. Possible functionalities were discussed in brief.

**Achievements:**

1. The database's data was fetched.

2. The data was displayed in the frontend part.

**Problems:**

1. The forms.py file was not created to pass forms in the frontend part.

2. No further progress in report was done.

**Tasks for Next Meeting: (Write down the task assigned to you by your supervisor)**

1. Up to chapter-3 of the final report is to be completed.

2. The forms.py file is to be created to pass forms in the frontend.

**\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**

**Student Sign Internal Supervisor Sign External Supervisor Sign**

**FYP Logbook Entry Sheet**

**FYP Logbook Entry Sheet**

**Meeting No:** 17 **Date:** 27th March 2022

**Start Time:** 11:00 am **End Time:** 1:00 pm

**Items Discussed:**

1. Progress in the development part was shown and discussed.

2. Brief discussion was done on how to make the site more dynamic.

3. Admin side backend was discussed.

**Achievements:**

1. Admin side forms were created.

2. Up to half of chapter-3 of the final report was completed.

**Problems:**

1. User side forms were not created.

2. The forms were only shown in html view and not beautified.

3. Error being caused when deleting data from admin side.

**Tasks for Next Meeting: (Write down the task assigned to you by your supervisor)**

1. The user side forms is to be made.

2. The forms are to be made attractive using bootstrap.

3. Fix bugs for deleting data from admin side.

**\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**

**Student Sign Internal Supervisor Sign External Supervisor Sign**

**FYP Logbook Entry Sheet**

**FYP Logbook Entry Sheet**

**Meeting No:** 18 **Date:** 3rd April 2022

**Start Time:** 11:00 am **End Time:** 1:00 pm

**Items Discussed:**

1. Progress in development side was shown and discussed.

2. Progress in final report was discussed.

**Achievements:**

1. Few progress in the final report was achieved.

2. The forms were beautified using bootstrap.

3. The bug causing to delete the data from admin side was fixed.

**Problems:**

1. The decorators is not working for authentication in Django.

**Tasks for Next Meeting: (Write down the task assigned to you by your supervisor)**

1. The decorators for the authentication is to be fixed.

2. More progress in development is to be done.

**\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**

**Student Sign Internal Supervisor Sign External Supervisor Sign**

**FYP Logbook Entry Sheet**

**FYP Logbook Entry Sheet**

**Meeting No:** 19 **Date:** 10th April 2022

**Start Time:** 11:00 am **End Time:** 1:00 pm

**Items Discussed:**

1. Progress in development side was shown and discussed.

2. Image error was discussed in the front end side.

**Achievements:**

1. The decorators were fixed for the authentication in the system.

2. Few other bugs were fixed for the functioning of the system.

**Problems:**

1. Image is not being displayed in the front end part.

2. The data are not being filtered according to the logged in user id.

**Tasks for Next Meeting: (Write down the task assigned to you by your supervisor)**

1. The errors mentioned in the problems section is to be solved.

2. The development is to be finished and shown.

**\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**

**Student Sign Internal Supervisor Sign External Supervisor Sign**

**FYP Logbook Entry Sheet**

**FYP Logbook Entry Sheet**

**Meeting No:** 20 **Date:** 17th April 2022

**Start Time:** 11:00 am **End Time:** 1:00 pm

**Items Discussed:**

1. Progress in the development side was shown and discussed.

2. A demo of the system was shown.

**Achievements:**

1. The errors regarding image display and database filtration was solved.

2. The development was completed.

**Problems:**

1. No further progress in report was done.

**Tasks for Next Meeting: (Write down the task assigned to you by your supervisor)**

1. Final draft for the final report is to be done.

2. Final touchups for the development is to be done.

**\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**

**Student Sign Internal Supervisor Sign External Supervisor Sign**

**FYP Logbook Entry Sheet**

**FYP Logbook Entry Sheet**

**Meeting No:** 21 **Date:** 24th April 2022

**Start Time:** 11:00 am **End Time:** 1:00 pm

**Items Discussed:**

1. Final report draft was shown and discussed on what could be improved.

2. A detailed discussion was done on what type of testing should be done.

3. A brief discussion on preparation for viva and project submission was done.

**Achievements:**

1. Majority of final report was completed.

2. Few touchups were done for the development.

**Problems:**

1. Testing was not done.

2. Codes were not commented properly.

**Tasks for Next Meeting: (Write down the task assigned to you by your supervisor)**

1. The final report along with development, artefact and logs is to be submitted.

2. A good preparation is to be done for viva.

**\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**

**Student Sign Internal Supervisor Sign External Supervisor Sign**